[ DigiPen Institute Of Technology ]

The Mad Skills Programmers

of

GAM250 – Fall 2002

(row 1)

present their project…

WASTE

Technical Design Document

Written by

Jeffrey Lindsey

2002-12-06

Version 3.0

# Table of Contents

Table of Contents	1

About This Document	12

Purpose of This Document	12

Change Log	12

v0.x – (2002-5-?? Something like that)	12

v1.0 – (2002-5-26)	12

v1.1 – (2002-6-09)	12

v1.1.1 – (2002-6-10)	12

v1.2 – (2002-6-25)	13

v1.3 – (2002-7-25)	13

v2.0 – (2002-9-20)	13

v2.0.1 – (2002-9-20)	13

v3.0 – (2002-10-08)	13

Project Overview	15

Game Concept	15

Technical Goals	15

Target Platform / System Requirements	15

Minimum	15

Recommended	15

Development Platform	16

Development Team	16

Development Time	16

Manpower Allocation	16

Development Risks	16

External Tools	16

POV-Ray v3.5	16

The GIMP v2.1	17

Adobe Photoshop	17

WASTE Sprite Composer	17

Ogg Drop	17

Reason 2	17

WastED	17

Milestones	18

Project Milestones	18

Milestone 1 – 2002-10-04	18

Alpha – 2002-10-18	18

Milestone 2 – 2002-11-01	18

Beta – 2002-11-15	19

Final – 2002-12-06	19

Individual Milestones	19

Adam Brennecke	19

Christian Crowser	19

Jeffrey Lindsey	20

Clark Morse	20

Justin Lalone	20

Development Ideology	21

Game Mechanics	22

Menu System	22

Actual Game	22

Graphics Engine	23

Artificial Intelligence	24

Unit Collision	25

Pathfinding	26

Pathfinding Layout	26

Pathfinding Algorithm	26

Quadrant Coordinates	26

Quadrant Arrays	26

Pathfinding Loop	26

Bresenham Line Algorithm	27

Path Nodes	27

Search Nodes	27

Movement and Valid Paths	28

Multiplayer / Networking	29

User vs. Computer	29

Network Layout	29

Network Protocol	29

Packet Structure	29

Network Messages	29

0 – NM_NOTHING	29

1 – NM_CONNECTED	29

2 – NM_PING	30

3 – NM_PONG	30

4-9 – {unnamed}	30

10 – NM_CONN_REJECT	30

11 – NM_NAME_REQUEST	30

12 – NM_MY_NAME	30

13 – NM_KICK	31

14 – NM_READY	31

15 – NM_NOT_READY	31

16 – NM_LOAD	31

17 – NM_PLAYER_JOINED	31

18 – NM_PLAYER_DISCONNECTED	31

19 – NM_PLAYER_LOST	32

20 – NM_PLAYER_WON	32

21 – NM_GAME_OVER	32

22 – NM_SURRENDER	32

23 – NM_CHAT	32

24 – NM_CHAT_ALL	32

25 – NM_CHAT_ALLY	32

26 – NM_CHAT_USER	33

27 – NM_START	33

28 – NM_DISCONNECT	33

29 – NM_PLAYER_IS	33

30-49 – {unnamed}	33

50 – NM_PGOLD	33

51 – NM_PFOOD	33

52 – NM_PFAME	34

53 – NM_PBUY	34

54 – NM_PSELL	34

55 – NM_PMAX_FOOD	34

56-59 – {unnamed}	34

60 – NM_NEW_UNIT	34

61 – NM_USTOP	34

62 – NM_UMOVE	34

63 – NM_UATTACK_UNIT	35

64 – NM_UATTACK_AREA	35

65 – NM_UFOLLOW	35

66 – NM_UGUARD	35

67 – NM_UPATROL	35

68 – NM_UUPGRADE	35

69 – NM_UHOLD	36

70 – NM_UWAYPOINT	36

71 – NM_UEXPLORE	36

72 – NM_UHARVEST	36

73 – NM_UDEPOSIT	36

74 – NM_UCONSTRUCT	36

75 – NM_UBUILD	36

76 – NM_UREPAIR	36

77 – NM_URECRUIT	37

78 – NM_URECRUIT_HERO	37

79 – NM_UDONE_UPGRADING	37

80 – NM_UHEALTH	37

81 – NM_UCOMPLETION	37

82 – NM_UHERO_STATS	37

Coding Standards	38

Naming Conventions	38

Functions	38

Classes and Structs	38

Variables	38

Member Variables	38

Function Parameters	38

Global Variables	38

Constants and Enum Types	38

Enumerations (Enums)	38

Aliases	38

Commenting	39

Control Loop	41

External Code	42

DirectX	42

FMod	42

Code Objects	43

Graphics	43

Purpose	43

Sound	43

Purpose	43

Public Methods	43

bool initialize( HWND p_hwnd, const int p_Hz, const int p_channels )	43

void close( void )	43

bool set_num_sfx( const int p_numSFX )	43

int get_num_sfx( void ) const	43

float get_cpu_usage( void )	43

void allocate_tracks( const unsigned int p_numTracks )	43

int get_next_track( void )	43

Implementation Overview	43

Purpose	43

Public Methods	44

bool initialize( char * p_filename )	44

bool play( void )	44

bool pause( void )	44

bool stop( void )	44

bool inc_volume( const unsigned char p_volume )	44

bool dec_volume( const unsigned char p_volume )	44

bool set_volume( const unsigned char p_volume );	44

bool set_looping( const bool p_looping )	44

bool get_looping( void )	44

bool get_is_playing( void )	44

unsigned char get_volume( void ) const	44

void close( void )	44

Implementation Overview	44

Purpose	44

Public Methods	45

bool initialize( char * p_filename, const int p_channel = FSOUND_FREE )	45

bool play( void )	45

bool load( char * p_filename )	45

bool inc_volume( const unsigned char p_volume )	45

bool dec_volume( const unsigned char p_volume )	45

bool set_volume( const unsigned char p_volume );	45

void set_channel( const int p_channel );	45

unsigned char get_volume( void ) const	45

void make_copy( const sound & p_sound )	45

Implementation Overview	45

Units	45

Purpose	45

Public Methods & Variables	46

unit();	   //Default Constructor	46

unit( int p_unitID );	46

virtual ~unit( void );	  //Destructor (doesn't appear to be a need to deep copy)	46

void update( int p_dt, bool p_heavyComp = false );	46

//Tell unit to update itself by telling it how many milliseconds have ellapsed	46

void update_aura( void );	46

void get_aura( unit * p_unit );	46

void cleans_aura( void );	46

cmdqueue m_cmdqueue;	 //The unit's command queue	46

unit& operator=( unit& p_unit );	//overloaded assignment operator	46

unit( unit& p_unit );	  //copy constructor	46

unitsfx m_sfx;	  //The sounds the unit makes	46

void alter_sight( bool p_add );	 //eight adds or subtracts the unit's sight info.	46

bool give_command( CommandType p_command, bool append = false );	46

//Add a no-parameter command	46

bool give_command( CommandType p_command, int p_xPos, int p_yPos, bool append = false );	//Add a location parameter command	46

bool give_command( CommandType p_command, unit * p_unit, bool append = false );	  //Add a unit parameter command	46

bool give_command( CommandType p_command, unit * p_unit, int p_xPos, int p_yPos, bool append = false );	//Add a combo parameter command	46

bool give_command( CommandType p_command, int p_value, bool append = false );	  //Add a value parameter command	46

bool give_command( cmdnode * p_node, bool append = false );	46

void set_selection_rect( int p_left, int p_top, int p_right, int p_bottom );	46

//sets the unit's selection rectangle	46

const RECT & get_selection_rect( void );	46

int get_x_tile( void );	  //returns the unit's current x coordinate in tile coordinates	46

int get_y_tile( void );	  //returns the unit's current x coordinate in tile coordinates	46

float spr_x_pos( void );	 //returns the unit's leftmost x coordinate	46

float spr_y_pos( void );	 //returns the unit's top y coordinate	46

int  get_tech( void );	  //sets what the unit can train/build	46

void set_tech( int p_tech );	//sets what the unit can train/build	46

void set_delay( int p_dealy );	46

int  get_delay( void );	46

bool is_building( void );	46

unit* get_target( void );	46

//this should be in the sprite class	46

int	get_x_hotspot( void );	46

int	get_y_hotspot( void );	46

int  get_completion( void );	  //how complete is the unit?	47

bool is_complete( void );	  //is the unit complete?	47

void set_percent_complete( int p_percent );	47

void set_completion( int p_completion );	//set the state of completion of the unit	47

void add_completion( int p_completion );	//add to the completion rating	47

int get_id( void );	   //returns the unit's id	47

CommandType get_command( void );	 //Returns Unit's current command	47

ActionType get_action( void );	47

void set_action( ActionType p_action );	47

void reset_sight( void );	  //has the unit draw it's sight pattern again	47

void selected( void );	   //Selects the Unit	47

void unselected( void );	  //Unselects the Unit	47

void get_caps( unitcaps & p_unitCaps );	//Fills out a unit capabilities structure	47

void set_stats( stats &p_stats );	47

void set_bonus( stats &p_bonus );	47

const stats& get_bonus( void );	47

void supersize();	47

void set_food_capacity( int p_capacity );	//Sets the food capacity of the unit	47

int  get_food_capacity( void );	  //Gets the food capacity of the unit	47

void set_food_intake( int p_intake );	 //Sets the food intake of the unit	47

int  get_food_intake( void );	  //Gets the food intake of the unit	47

void set_build_speed( int p_buildSpeed );	//Sets the building speed of the unit	47

int  get_build_speed( void );	  //Gets the building speed of the unit	47

void set_caps( int p_capabilities );	47

//Sets the capabilities of the unit	47

void put(int p_x, int p_y);	47

//bool is_building( void );	//Returns true if unit is a building	47

bool is_selected( void );	//Returns true if the unit is selected	47

bool is_selectable( void );	//Returns true if the unit is selectable	47

bool is_within_selection_rect( RECT &p_rect );	47

//Returns true if the unit is within the given selection rect	47

bool is_visible( RECT &p_rect );	47

//Returns true if the unit is visible to m_player in the viewport	47

bool is_visible_to_player( int p_player );	47

//Returns true if the unit is visible to m_player	47

void add_health( float p_health, unit * p_unit = NULL );	47

//Adds to unit's current health.	47

int get_armor( void );	  //Retrieves Armour Value	47

float get_attack_speed( void );	//Retrieves Attack Speed	47

int get_current_health( void );	//Retrieves Current Health	47

float get_damage( void );	 //Retrieves Damage Value	47

int get_max_health( void );	 //Retrieves Max Health	47

int get_move_speed( void );	 //Retrieves Move Speed	47

int get_range( void );	  //Retrieves Attack Range	47

int get_regeneration( void );	 //Retrieves Regen Rate	47

int get_sight( void );	  //Retrieves Sight Range	47

int get_type( void );	  //Retrieves Unit's Type	48

float get_x_pos( void );	 //Retrieves Unit's X world position	48

float get_y_pos( void );	 //Retrieves Unit's Y world position	48

int get_player( void );	  //Retrieves the Unit's Owner	48

int get_cost( void );	  //Retrieves the Unit's Cost	48

int get_speed( void );	  //Retrieves the Unit's Speed	48

int get_food( void );	  //Retrieves the Unit's current food	48

int get_category( void );	 //Retrieves the Unit's category	48

int get_base_unit( void );	48

int get_train_unit( void );	48

int get_aura_range( void );	48

bool save( FILE * p_file );	48

bool load( FILE * p_file );	48

bool editor_save( FILE * p_file );	48

bool editor_load( FILE * p_file );	48

int get_width( void );	48

int get_height( void );	48

int get_radius( void );	48

bool is_hero( void );	48

void set_is_hero( bool p_isHero );	48

void play_report( void );	48

void play_selected( void );	48

void play_confirmation( void );	48

advbinsprite& get_current_sprite();	48

void set_player( int p_player );	//Sets the units owner.	48

void set_type( int p_type );	 //Sets the unit's type.	48

void set_standing_sprite( advbinsprite &p_sprite );	48

//Set's the unit's standing animation	48

void set_moving_sprite( advbinsprite &p_sprite );	48

//Set's the unit's movement animation	48

void set_attacking_sprite( advbinsprite &p_sprite );	48

//Set's the unit's attacking animation	48

void set_damaged_sprite( advbinsprite &p_sprite );	48

//Set's the unit's damaged animation	48

void set_dying_sprite( advbinsprite &p_sprite );	48

//Set's the unit's standing animation	48

void set_dead_sprite( advbinsprite &p_sprite );	48

//Set's the unit's movement animation	48

void set_construction_sprite( advbinsprite &p_sprite );	48

//Set's the unit's under construction animation	48

void set_portrait_sprite( binsprite &p_sprite );	48

//Set's the unit's portrait animation	48

bool draw(bitmap& p_destBmp, int p_vpX, int p_vpY, int p_dt);	48

//Draws Unit on the Screen	48

bool draw_portrait(bitmap& p_destBmp, int p_vpX, int p_vpY, int p_dt);	48

//Draws the Unit's portrait on the Screen	48

void draw_hero_circle(bitmap& p_destBmp);	48

void set_category( const int p_category );	48

void set_base_unit( const int p_baseUnit );	48

void set_train_unit( const int p_trainUnit );	48

void set_rank( const int p_rank );	48

void set_aura_range( const int p_auraRange );	48

void set_armor( const int p_armor );	48

void set_attack_speed( const int p_attackSpeed );	48

void set_damage( const int p_damage );	48

void set_max_health( const int p_maxHealth );	49

void set_move_speed( const int p_moveSpeed );	49

void set_range( const int p_range );	49

void set_regeneration( const int p_regeneration );	49

void set_sight( const int p_sight );	49

void set_current_health( const int p_curHealth );	49

void set_cost( const int p_cost );	49

void colorize(resourcebin<bitmap> * p_bin); /**/ //-cmorse	49

void colorize_portrait(resourcebin<bitmap> * p_bin);	49

bool operator<( unit& p_unit );	49

bool operator>( unit& P_unit );	49

void set_size(int p_size);	49

int get_size() const;	49

Implementation Overview:	49

Player	49

Purpose	49

Private Methods & Variables	50

int m_fame;	    //Player's current amount of fame	50

int m_playerNumber;	   //Player's Index Number	50

int m_networkNumber;	  //Player's Index Number on the network	50

int m_curFood;	   //Player's Current Food Stockpile	50

int m_maxFood;	   //Maximum Food Player Can Stockpile	50

int m_gold;	    //Player's Current Gold Stockpile	50

int m_positionX;	   //Player's Current X Viewport Position	50

int m_positionY;	   //Player's Current Y Viewport Position	50

float m_unitPool;	   //Player's pool of potential soldiers	50

unit * m_unitTemplates;	  //Array of dynamically created units	50

projectile * m_projectileTemplates;	 //Array of dynamically created projectiles	50

//techtree m_techTree	  //Player's current building capabilities	50

rgb m_color;	   //Player's color	50

rgb m_projectileColor;	  //Player's prjectile color	50

int m_buildList[8];	   //List of what the player can potentially build	50

int m_trainList[8];	   //List of what the player can potentially train	50

int m_techTree;	   //List of what the player can build/train currently	50

char * m_name;	   //String storing player's name	50

resourcebin<bitmap>	m_gfxBin;  //graphics bin for player units	50

resourcebin<bitmap> m_portraitBin;	 //portrait bin for unit portraits	50

int m_army_food_intake;	  //The food consumption for the entire army	50

thread * m_aiThread;	  //pointer to an ai Thread, if the player is controled by an ai	50

bool m_isDead;	50

bool m_hasWon;	50

Public Methods & Variables	50

player( void );	   //Default Constructor	50

virtual ~player( void );	  //Destructor	50

player( player& p_player );	  //Copy Constructor	50

operator=( player& p_player );	 //Assignment Operator	50

unitptrlist m_unitList;	  //The list of the units the player owns	50

unitptrlist m_heroList;	  //The list of heroes in the player's army	50

void add_unit( unit * p_unit );	  //adds a unit to m_unitList	50

void add_hero( unit * p_unit );	 //adds a hero to m_heroList	50

int get_hero_count( void );	50

fogofwar m_fogofwar;	  //Current Player's Fog of War	50

void reset_fog( void );	50

void post_complete( unit * p_unit );	50

void set_player_number( int p_number );	//assigns the player a number(do this asap)	50

void set_network_number( int p_number );	50

bool set_unit_templates(unit * p_unitTemplate, int p_numUnits); // copies the unit template	50

bool set_projectile_templates(projectile * p_projectileTemplate, int p_numProjectiles);	50

void set_color(const rgb &p_color); //Gets and sets the player's color	50

void set_projectile_color(const rgb &p_color);	50

rgb	get_color(void);	50

rgb get_projectile_color(void);	50

int  get_fame( void );	50

void set_fame( int p_fame );	50

void add_fame( int p_fame );	50

bool add_food( int p_food );	 //Adds Food to the Player's Stockpile	50

bool add_gold( int p_gold );	 //Adds Gold to the Player's Stockpile	50

void move_x( int p_moveX );	 //Moves the Viewport in the X Direction	50

void move_y( int p_moveY );	 //Moves the Viewport in the Y Direction	50

void set_current_food( int p_food );	//Sets the amount of food in the Player's Stockpile	51

void set_gold( int p_gold );	  //Sets the amount of gold in the Player's Stockpile	51

void add_max_food( int p_food );	 //Should be done when Silos, HQs, & Farms are Built/Destroyed	51

//Get Private Variable Member Functions	51

int get_current_food( void );// { return m_curFood; };	51

int get_max_food( void );// { return m_maxFood; };	51

int get_gold( void );// { return m_gold; };	51

int get_position_y( void );// { return m_positionY; };	51

int get_position_x( void );// { return m_positionX; };	51

int get_player_number( void );// { return m_playerNumber; };	51

int get_network_number( void );	51

int get_army_food_intake( void );	 //returns the last known army food intake	51

void calc_army_food_intake( void );	 //updates the army food intake	51

void calc_max_food( void );	  //updates the current maximum food	51

resourcebin<bitmap> * get_graphics_bin( void );	51

resourcebin<bitmap> * get_portrait_bin( void );	51

int get_build( int p_index );	51

int get_train( int p_index );	51

int get_tech_tree( void );	51

float get_unit_pool( void );	51

void set_build( int p_build, int p_index );	51

void set_train( int p_train, int p_index );	51

void set_ai_thread( thread* p_ai_thread );	51

//void set_tech_tree ( int p_techTree  );	//this will be handled as buildings are built	51

unit* get_unit_templates( void );	51

projectile* get_projectile_templates( void );	51

void update( int p_dt );	 //updates the player's pool information	51

int get_units_from_pool( void );	//used for recruitment, returns number of units recruited	51

int get_hero_list( int ** p_list, int p_category );	51

char * get_name( void );	51

void set_name( const char * );	51

void lose( void );	51

void win( void );	51

bool has_lost( void );	51

bool has_won( void );	51

Implementation Overview	51

Things	52

Mission	52

Purpose	52

Public Methods	52

bool init(const char *missionName, const char *tileSetName, const int width, const int height, const int terrain, const int numPlayers)	52

bool load(const char * fileName)	52

bool save(const char * fileName)	52

player * get_player(int playerNum)	52

draw_minimap(bitmap & backbuffer, const int x, const int y)	52

void initialize_patches(void)	52

void update_patches(int ticksPassed)	52

bool load_mission_header(const char * fileName, missioninfo &mi, bitmap & minimap)	53

Implementation Overview	53

Map	53

Purpose	53

Public Methods	53

bool init(const int width, const int height, const int terrain, const char * tileSetName)	53

bool load(FILE *file)	53

bool save(FILE *file)	53

bool map::draw(bitmap & destBmp, const int vpX, const int vpY, const int vpWidth, const int vpHeight)	53

Implementation Overview	53

Input / Interface	54

Purpose	54

Public Methods	54

Implementation Overview	57

Lists	57

Purpose	57

Sub-components	57

Generic Node	57

Purpose	57

Public Methods	58

void add_ref()	58

void release()	58

bool is_valid() const	58

Node Pointer	58

Purpose	58

Public Methods	58

operator =	58

operator ==	58

Thing Pointer List	58

Pathfinding	58

Purpose	58

Public Methods	58

bool set_current_map( map & p_map )	58

bool find_path( unit * p_unit, int p_xf, int p_yf, cmdqueue & p_queue )	58

int  line_path( int & p_xi, int & p_yi, const int p_xf, const int p_yf )	58

bool get_collision( int p_x, int p_y )	58

bool check_for_collision( const int p_quadrantX, const int p_quadrantY )	59

int  xy_index( const int p_x, const int p_y )	59

void translate_to_quadrant( int & p_worldX, int & p_worldY )	59

void translate_to_world( int & p_quadrantX, int & p_quadrantY )	59

void add_building_collision( unit * p_building )	59

pathlist & get_main_pathlist( void )	59

int  get_destination_x( void ) const	59

int pathfinding::get_destination_y( void ) const	59

bool * get_tiles( void )	59

bool * get_collision_tiles( void )	59

int get_map_quadrant_width(  void ) const	59

int get_map_quadrant_height( void ) const	59

void clear_collision( void )	59

searchlist & get_search_list( void )	59

Implementation Overview	59

Networking	60

Purpose	60

Public Methods	60

Implementation Overview	60

Threads	60

Purpose	60

Public Methods	60

bool start(void (* p_threadFunc)(void*))	60

bool wait_till_end(unsigned long p_timeout=INFINITE)	60

void kill()	60

Implementation Overview	60

Settings	60

Purpose	60

Public Methods	60

bool load(const char* p_filename)	60

void* get_setting(const char* p_file, const char* p_section, const char* p_name)	61

bool set_setting(const char* p_filename, const char* p_sectionName, const char* p_valueName, const void* p_value, SettingNodeType p_type)	61

Implementation Overview	61

Logger	61

Purpose	61

Public Methods	62

bool start(const char* p_filename)	62

bool start_console()	62

bool end()	62

void log(const char* p_str, …)	62

Implementation Overview	62

Time	62

Purpose	62

Public Methods	62

unsigned int now()	62

Implementation Overview	62

Quadtree	62

AI	62

Memory Manager	63

Purpose	63

Public Methods	63

void* get_new_object(size_t p_size)	63

void release_object(void* p_object)	63

Implementation Overview	63

Data Flow	64

Game Specific File Formats	65

Mission File Format	65

Purpose	65

Format	65

Pre-Header	65

Header	65

Contents	65

Public Methods	66

bool load_mission( const char * filename )	66

bool load_mission_header(const char * filename, missioninfo &mi, bitmap & minimap)	66

Implementation Overview	66

Settings File Format	66

Purpose	66

Format	67

Grammar	67

Sprite File Format	67

Purpose	67

Format	67

Replay File Format	67

Purpose	67

Format	67

Header	67

Contents	68

Art and Video	69

Sprites	69

Other Graphics	69

Video	69

Sound and Music	70

Sound Effects	70

Music	70

User Interface	71

Menu System	71

Heads Up Display (HUD)	71

Installer	72

Installation Engine	72

Installation Choices	72

What Happens	72

Uninstaller	72

Un-installation Choices	72

# About This Document

## Purpose of This Document

This Technical Design Document exists to provide some semblance of guidelines and general overview on how we (the Mad Skills Programmers) are technically going to complete this project currently known as WASTE.  (Not to mention getting a good grade in game projects class.)

## Change Log

### v0.x – (2002-5-?? Something like that)

Initial technical notes taken concerning the project.

### v1.0 – (2002-5-26)

First official edition of this document.

### v1.1 – (2002-6-09)

Inserted high concept from GDD.

Changed development time from 12 weeks to 11

Noted that Clark Morse is Product Manager in addition to Sound Director.

Added alias ‘cmd’.

Inserted the Project Planning Timeline.

Removed the tileset member from the mission object and added the mission filename.

Changed the general procedures for pathfinding.

Added sprite compiler to Tools.

Added networking related sections.

Changed Direct Sound related objects and wrappers to FMOD objects and wrappers.

Added the menu thread.

Plus some small formatting modifications.

### v1.1.1 – (2002-6-10)

Fixed date on cover sheet.

Fixed mission version numbers of Table of Contents.

Added Manpower Allocation to Project Overview.

Minor formatting modifications.

### v1.2 – (2002-6-25)

Added Sample Mission to Project Overview.

Added page numbers.

Minor spelling and grammatical fixes.

Added graphical ‘Project’ version of Product Planning Timeline as Appendix A.

### v1.3 – (2002-7-25)

Accounted for Jose Rosado dropping off the project.

Modified the Project Planning Timeline to more accurately represent what happened.

Minor change to Artificial Intelligence.

Game a better description of the In System Memory as part of the Memory Map.

### v2.0 – (2002-9-20)

System requirements updated.

Development Time updated for new semester.

Development Team subjection updated (removed Jose Rosado) for new semester.

Manpower Allocation subsection updated for new semester.

Development Risks subsection updated for new semester.

Sample Mission removed because it was not multiplayer oriented.

Threading section removed since specifications for the threads turned out to be not very important.

Updated Opponent Intelligence section.

Added Server subsection.

Added 3D section.

Added Project Milestones section.

Add Individual Milestones section.

### v2.0.1 – (2002-9-20)

Added dates to Project Milestones.

### v3.0 – (2002-10-08)

Rewrote entire document.

# Project Overview

## Game Concept

Command an army in a world at war where heroes are the deciding factor in this epic real time strategy.

## Technical Goals

A framerate of at least 20 fps on a machine with the minimum system requirements.

Network playable with at least four (4) player on a good LAN.

## Target Platform / System Requirements

### Minimum

Windows 98 or Windows NT

400 MHz processor (IBM architecture)

128 MR RAM

8 MB 3D accelerated video card

Two button mouse

70 MB hard drive space

DirectX 8.1

Winsock 2

TCP/IP

### Recommended

Windows 2000

800 MHz processor (IBM architecture)

256 MB RAM

32 MB 3D accelerated video card

Two button mouse with scroll wheel

150 MB hard drive space

DirectX 8.1

Winsock 2

TCP/IP

## Development Platform

We intend to develop this game on Windows 2000 that at least meet the minimum system requirements, and code using Microsoft Visual C++ version 6.0 Professional Edition.

## Development Team

A total of five (5) people are on the development team:

Adam Brennecke – Producer

Christian Crowser – Designer

Jeffrey Lindsey – Technical Director

Clark Morse – Sound Director, Product Manager

Justin Lalone – Lead Tester

## Development Time

The project has been worked on for eleven (11) weeks already during the Summer 2002 semester.  We have fourteen (14) weeks total from the beginning of the Fall 2002 semester to finish the project.  The game will be submitted to the International Gaming Festival eleven (11) into the Fall 2002 semester.

## Manpower Allocation

All team members, with the exception of Justin Lalone, are scheduled to work 16 hours per week on the project.  Justin is scheduled to work only 12 hours per week due to the fact that we works elsewhere some of the time.

## Development Risks

Our main worry for this semester is that we will be flooded with so much homework that we might not be able to spend enough time working on the game.  Otherwise, we are confident that there are no technical challenges that we cannot overcome, given we have the time.

## External Tools

### POV-Ray v3.5

POV-Ray will be used for the creation and rendering off all game units, and other objects that exist in the game world.  This tool is free and is available for download at www.povway.org.  A few team members have had experience with this tool and that will be enough.

### The GIMP v2.1

GIMP will be used for creating and modifying miscellaneous graphics.  This tool is also free, and is available for download at www.gimp.org.  Only one team member really knows how to use this tool, but all team members have access to it and may learn.

### Adobe Photoshop

Photoshop may also be used for the creation and modification of graphics, but is only available to team members who can use it at home.

### WASTE Sprite Composer

This is a tool that will be created to compose frames of animation rendered by POV-Ray into a single sprite file.

### Ogg Drop

Ogg Drop will be used to convert and compress wave (.wav) files into the Ogg Vorbis (.ogg) file format.  This is yet another free program that is available at www.vorbis.com.

### Reason 2

Reason may be used for the creation of music tracks, but again is only available to team members who can use it at home.

### WastED

WastED will be the level editor we will create for the creation of levels for the game.

# Milestones

## Project Milestones

### Milestone 1 – 2002-10-04

Pathfinding will be fixed and working optimally.

70% of all game sound effects will be in the game.

25% of all unit types will be in the game.

Mostly placeholder graphics will be used.

The HUD will be 60% complete.

The server will be 30% functional.

The menu system will be 30% functional.

The map editor will be 60% functional.

The 3D engine will be 90% complete.

Primitive AI will be implemented.

One music track will be completed.

### Alpha – 2002-10-18

All sound effects will be in the game.

Networking will be nearly done (playable, 90%)

Multiplayer will be functional on a basic level.

A game will be able to be completed (won/lost).

Two additional music tracks will be completed.

The HUD will be 80% complete.

Tooltips will be completed.

### Milestone 2 – 2002-11-01

Two additional music tracks will be completed.

The server will be 90% complete.

All units will be implemented and in the game.

The map editor will be complete.

Doodads will be implemented.

The game will be completely rendered in 3D.

We will have a working installer for the game.

### Beta – 2002-11-15

The multiplayer menus will be all complete.

Game networking will be fully complete.

The server will be complete.

All unit art will be complete.

The ‘Smog-o-war’ will look smooth.

Somewhat advanced AI will be implemented.

### Final – 2002-12-06

Special 3D effects will be implemented.

The game will have a polished look and feel.

Factions will be in the game.

Box art will be complete.

The manual will be complete.

The Reference Card will be complete.

User profiles will be implemented.

## Individual Milestones

### Adam Brennecke

Finish the map editor by Milestone 2.

Fully implement 3D by Milestone 2.

Work on 3D effects till Final.

Add doodads to the game for Milestone 2.

Work on composing music tracks along with Clark.

Make the ‘Smog-o-war’ look smooth for Beta.

### Christian Crowser

Implement and add all units to the game for Milestone 2.

Work on AI up to Beta.

Work on implementing network gaming for Beta.

Implement the end-game conditions for Alpha.

Possibly work on rendering unit art.

Implement factions for Final.

### Jeffrey Lindsey

Maintain overall code structure, and try to keep it clean.

Work on rendering unit art.

Work on server for Beta.

Work on networking for Beta.

Work on implementing doodads for Milestone 2.

Help make box art.

Complete TDD.

### Clark Morse

Work on pathfinding for Milestone 1.

Work on sound effects for Alpha.

Help in rendering unit art.

Work on the server for Beta.

Work on composing music tracks along with Adam.

Create installer for Milestone 2.

Put together the box for Final.

### Justin Lalone

Implement the patrol command.

Implement relative group movement.

Implement the ability to recruit heroes.

Work on the HUD for Beta.

Work on the menu system till Final.

Work with Christian in implementing the end game.

Implement tooltips for Alpha.

Work on the multiplayer interface for Beta.

Create the manual and ref. card for Final.

Implement networking on client side.

# Development Ideology

Computer programs are complex.  Computer games – doubly so.  As the complexity of a program increases, the harder it becomes to manage it.  If not properly managed from the beginning, a program can quickly turn into a horrid creature that perhaps only one person knows what is going on, and that one person knows that they would be better off if they just dump everything and start over.  In the effort to avoid this situation, all developers of this project should agree to the following ideologies so that this project may grow into a well-structured piece of art.

The game should be composed of several small and easily modified modules.  Code that has been written rarely stays static.  It often times needs to be fine tuned, altered, or completely redone.  If some component is too large it may become difficult to maintain.  Such components should be broken down into smaller and easier to maintain sub-components.

Modules should be more self-contained than dependent, or depended upon.  If one module depends too much upon another, then it could easily be severely impaired in the event that the other module would be changed or deleted.  Should that happen, it would then require approximately twice as much work to fix.  The same applies if too many modules all rely on one central module.

The connections between modules should be simple and flexible.  If some part of the program needs to be altered, the bonds between the effected modules should be able to bend to conform to the new structure.  The connections between modules should also be simple enough to be altered or remade if such case may arise.

Start simple, and expand from there.  Often our minds become clouded with wonderfully amazing ideas, technical advances, or other such delusions of grandeur.  However, if one focuses solely on such a goal, they will undoubtedly create something that is inflexible and poorly built.  A better approach is to determine the simplest form of the idea and build from that toward your goal with a solid base.

Hopefully in keeping with this ideology we can minimize the complexity of this project.

# Artificial Intelligence

The Artificial Intelligence for our game will be in the form a class that operates in it’s own game thread that contains a class that will control a given player class.  All of the AI’s interaction with the game will be through it’s player class, and will therefore be bound to the same restrictions as any other user.

The AI will use a very simple strategy of selecting one unit type, training a reasonable amount of them, and then assaulting the enemy base, while keeping all of his units fed. While simplistic, this will provide the user with a modest challenge to tide him/her over between multiplayer sessions.

The AI will keep track of all of the units it’s player owns by a collection of unitptrlists.  The first list will be an unassigned list (m_unassigned) that will keep track of the basic units.  These units will be shifted to other lists as the AI assigns tasks to them.

- -m_unassigned:	List of unassigned units.

- -m_farmers:		List of units to gather food.

- -m_soldier:		List of military units.

- -m_assault:		List of units that are attacking the enemy.

In order to build buildings, a unit will be designate as foreman (m_foreman).  This unit will be given the command to build buildings and all of the units in m_unassigned will attempt to help out if they are capable.

# Unit Collision

We do not use true unit collision (units do not bump into each other).  However, to prevent stacking, when ever a unit does a heavy computation cycle in unit::unit_update(), if he has not commands, he will check to see if there are any other units that are without commands on top of him.  If there are, then they will spread out.

As far as detecting the distance between two units, The function unit::distance_away() will calculate the distance between the edges of the two units.

# Pathfinding

## Pathfinding Layout

Pathfinding is set up to allow units to circumvent obstacles and find the shortest path possible to a clicked location.  Tiles on the world map are assigned either passable or impassable values, which the Pathfinding algorithm analyzes as it sends a series of search nodes around these collision tiles.  When the destination has been reached, the path is backtracked from the node that discovered the goal to where the pathfinding started, and the resulting path is given to the unit that requested it.

## Pathfinding Algorithm

### Quadrant Coordinates

Quadrant coordinates are used in all of the pathfinding algorithms.  A quadrant is ¼ the size of a tile and each tile on the map is split up into 4 quadrant tiles (upper-left, upper-right, lower-left, and lower-right).  Quadrants tiles that contain a 1 (Boolean true) indicate passable terrain, while those that contain a 0 (Boolean false) indicate impassable terrain.

### Quadrant Arrays

The pathfinding keeps track of two Boolean arrays that each keep track of every quadrant on the current map.  The first array keeps track of terrain and doodad collision (m_tiles), and the second array keeps track of quadrants already searched by previous search nodes on a unique pathfinding call (m_asTiles).

### Pathfinding Loop

Here is the pathfinding main loop:

Attempt a direct path using the Bresenham Algorithm

If there is a collision, start search nodes.

While the nodes are still searching, continue to move them.

If a search node has made a line path, start a new search at the collision point of the line path.

If the goal has been reached, stop searching.

If the search nodes are all trapped, stop pathfinding.

If an error has occurred, stop pathfinding.

If searching has stopped, optimize the path generated and pass it on to the unit that requested it.

### Bresenham Line Algorithm

When a unit requests a path to a location, the pathfinding algorithm first uses the Bresenham Line Algorithm to attempt a direct path to the desired destination quadrant.  If there is no collision, the destination location (in pixel world coordinates) is pushed onto the unit’s waypoint queue and the unit will move to that location.  If a collision did occur with one of the quadrants, search nodes will be generated to find the shortest path around all collision to the destination quadrant.

### Path Nodes

Path nodes are nodes in a list that only point at previous locations of where a search node has been.  Search nodes place them as they move along a path in search of a specified quadrant goal.  Each path node contains a reference counter, which specifies how many search nodes have referenced the node.  When a series of new search nodes are created at a quadrant, a single path node is created and its reference count incremented to the total number of search nodes at that location.  This way, upon destruction, all paths are destroyed correctly.

### Search Nodes

Search nodes are created to find the shortest path to the goal when a collision occurs.  The pathfinding object contains a list of search nodes holding all of the newly created search nodes.  When a search node is created, it checks the surrounding 8 quadrant tiles from its center tile location to determine if multiple paths need to be searched.  The criteria for a valid search path is as follows:

- The quadrant must be a passable quadrant (value 1, m_tiles).

- The quadrant must be adjacent to at least one quadrant that is not passable (value 0, m_tiles).

- The quadrant must be a quadrant that has not been searched already (value 0, m_asTiles).

If there are N search paths to be searched and N >= 1, N-1 nodes will be created and have their positions set to the quadrants that need searching (the final path is searched by the current node that created the other N-1 nodes).  After this, the node that started the search is moved to one of the new paths that need to be searched.  When it moves, it creates a new path node at its new location and points the path node to its previous location so the path can be tracked. If no paths exist to be searched, the node is not moved and a stuck flag gets set on the node so that pathfinding will not use it anymore (searchnode::m_stuck).  After the node is moved, the Bresenham algorithm is run again to determine if a straight shot to goal can be made, but this time from the node that was just moved.  If it collides, the searching process begins again.  A tolerance level is set to determine how many quadrants the Bresenham Algorithm can get through before a collision without starting a new search and just continuing to move nodes instead: BRESENHAM_TOLERANCE.  After each iteration of the pathfinding loop, all search nodes are checked to see if they are all stuck.  If this is so, pathfinding is stopped and no path is passed to the unit.  This is used to prevent pathfinding from searching for a goal forever when it is unreachable.  If at any time a node reaches the goal, its path is tracked backward through the path nodes that were placed along the way until the start of all the pathfinding is reached.  This becomes the new shortest path, which is then passed off to optimization, and all of the search nodes and path nodes are freed from memory.

### Movement and Valid Paths

Movement for nodes in pathfinding is determined by a node’s surrounding quadrants.  A quadrant adjacent to a current search node is deemed the next node’s move based upon the criteria mentioned in the search nodes section above.  Valid directions are stored in each search node under a short member in the following arrangement of bit setting and accessing:

- The low byte of the short contains the directions that require new search nodes (not including the previous location of the current search node) arranged so that each bit moving from least significant to most significant bit represents the following directions respectively:

west, northwest, north, northeast, east, southeast, south, southwest

- The high byte of the short contains the previous direction that the current search node came from (the opposite of the direction it will move).  The relation of bits to directions is exactly as in point 1.

So, a search node that came from the north and had directions northeast, southeast, and west that needed to be searched would contain a short that looked as follows:

1001 0100 0010 0000

The surrounding quadrants would look like this:

0

1

1

0

N

1

1

0

0

# Multiplayer / Networking

## User vs. Computer

When a user only wants to play against computer opponents, that can just be the same as any multiplayer game, but the server is invoked on the client machine, and doesn’t allow anybody else to join.

## Network Layout

Essentially the game only runs on the server.  The server notifies the clients about changes in the game.  Clients just reflect what’s going on in the game, and provide an interface to send requests to the server.  Requests sent by clients get processed by the server, and are used to modify what’s going on in the game.

## Network Protocol

### Packet Structure

1 Byte – Message ID

If the message ID is in the range 0-49, then the rest of the message is defined by the message.

If the message ID is in the range 50-59, then the rest of the message is also defined by the message.

If the message ID is in the range 60-99, then the following information can be found right after the ID:

3 Bytes – Time message was sent (in game time)

2 Bytes – The destination unit

Note, use little endian byte encoding.

### Network Messages

#### 0 – NM_NOTHING

Size: 1 Byte

Contains (void): Nothing.

Sent by nobody.  This message is not used.

#### 1 – NM_CONNECTED

Size: 2 Bytes

Contains (unsigned char): The network number for the client that just connected.

Sent by the server to the connecting client right after the server has accepted the client’s connection.  Used to notify the client that it has connected to the server.  This message will not be sent if the connection was made, but rejected by the server.  In that case, NM_CONN_REJECT will only be sent back to the client.

#### 2 – NM_PING

Size: 4 Bytes

Contains (unsigned char[3]): The lower three bytes of the time the ping was sent, in server time.

Sent by the server to a client at any time the client is connected.  Used to calculate latency between the server and the client.  The time contained inside the message is only interpreted by the server.  When a client receives a NM_PING, they should immediately send a NM_PONG message back to the server with the same contents.

#### 3 – NM_PONG

Size: 4 Bytes

Contains (unsigned char[3]): Time the associated ping was sent, in server time.

Sent by the client to the server immediately after the client received a NM_PING.  The contents to send in this message should be directly copied from the NM_PING that was received.

#### 4-9 – {unnamed}

Size: 1 Byte

Contains (void): Nothing.

These messages are reserved for core networking related messages that I didn’t think about earlier.

#### 10 – NM_CONN_REJECT

Size: 2 Bytes

Contains (unsigned char): An ID specifying why the connection was rejected.

Sent by the server to the a client, after the client connects, if the server is not allowing the client to connect.  The server will terminate the connection right after sending this message.  The Ids in the contents are interpreted as follows:

0 – Server is full.

1 – Game already in progress.

2 – Client is banned from server.

3-255 – Undefined.

#### 11 – NM_NAME_REQUEST

Size: 1 Byte

Contains (void): Nothing.

Sent by the server to a client during the pre-game state.  When the client receives this message, it should respond with NM_MY_NAME.

#### 12 – NM_MY_NAME

Size: 2+N Bytes

Contains (unsigned char, unsigned char[]): The length of the string, followed by a C style string, not NULL terminated, of the client’s name.

Sent by the client to the server during the pre-game state whenever the client wants to set their name, or when the server requests it with NM_NAME_REQUEST.

#### 13 – NM_KICK

Size: 2+N Bytes

Contains (unsigned char, unsigned char[]): The length of the string, followed by a C style string, not NULL terminated, of the kick message.

Sent by the server to a client during any state.  The kick message can be any string specified by a user.  The server will terminate the connection right after sending this message.

#### 14 – NM_READY

Size: 1 Byte

Contains (void): Nothing.

Sent by the client to the server during either the pre-game or loading state.  When sent/received in the pre-game state, the message signifies that the client is ready to start loading the game.  When sent/received in the loading state, the message signifies that the client has finished loading the mission, and is ready to start the game.

#### 15 – NM_NOT_READY

Size: 1 Byte

Contains (void): Nothing.

Sent by the client to the server during the pre-game state.  Used to indicate to the server that the client is no longer ready to begin loading.

#### 16 – NM_LOAD

Size: 2+N Bytes

Contains (unsigned char, unsigned char[]): The length of the string, followed by a C style string, not NULL terminated, of the name of the mission file to load (including extension).

Sent by the server to all clients during the pre-game state.  Used to tell the client to start loading the specified level.  Also signifies the start of the loading state.

#### 17 – NM_PLAYER_JOINED

Size: 3+N Bytes

Contains (unsigned char, unsigned char, unsigned char[]): The network designated number of the player, followed by the length of the player’s name, followed by a C style string, not NULL terminated, of the name of the player.

Sent by the server to all clients during the pre-game state.  The server sends this message once a player has joined and specified their name.

#### 18 – NM_PLAYER_DISCONNECTED

Size: 2 Bytes

Contains (unsigned char): The network number of the player that disconnected.

Sent by the server to all clients during any state when a player disconnects.

#### 19 – NM_PLAYER_LOST

Size: 2 Bytes

Contains (unsigned char): The network number of the player that lost.

Sent by the server to all clients during the in-game state when a player looses.

#### 20 – NM_PLAYER_WON

Size: 2 Bytes

Contains (unsigned char): The network number of the player that won.

Sent by the server to all clients during the in-game state when a player wins.  If the game has a team win, then one message is sent for each member of the team.

#### 21 – NM_GAME_OVER

Size: 1 Byte

Contains (void): Nothing.

Sent by the server to all clients during the in-game state indicating that the game is done.

#### 22 – NM_SURRENDER

Size: 1 Byte

Contains (void): Nothing.

Sent by a client to the server during the in-game state indicating that client’s surrender from the game.

#### 23 – NM_CHAT

Size: 3+N Bytes

Contains (unsigned char, unsigned char, unsigned char[]): The network number of the player sending the message, followed by the length of the chat string, followed by a C style string, not NULL terminated, of the chat text.

Set by the server to all, some, or just one client, depending on the original chat request sent to the server, during any state.  If the network player number is 255 (-1), then the message is from the server.

#### 24 – NM_CHAT_ALL

Size: 2+N Bytes

Contains (unsigned char, unsigned char[]): The length of the char string, followed by a C style string, not NULL terminated, of the chat message.

Sent by a client to the server during any state.  Used when the client wants to send a chat message to all clients.

#### 25 – NM_CHAT_ALLY

Size: 2+N Bytes

Contains (unsigned char, unsigned char[]): The length of the chat string, followed by a C style string, not NULL terminated, of the chat message.

Sent by a client to the server during any state.  Used when the client wants to send a chat message only to their allies.  The server determines who the client’s allies are.

#### 26 – NM_CHAT_USER

Size: 2+N Bytes

Contains (unsigned char, unsigned char, unsigned char[]): The network number of the player to send the message to, followed by the length of the chat string, followed by a C style string, not NULL terminated, of the chat message.

Sent by a client to the server during any state.  Used when the client wants to send a chat message to one client only.

#### 27 – NM_START

Size: 1 Byte

Contains (void): Nothing.

Sent by the server to all clients when the game should start.

#### 28 – NM_DISCONNECT

Size: 1 Byte

Contains (void): Nothing.

Sent by a client to the server right before the client (intentionally) disconnects.

#### 29 – NM_PLAYER_IS

Size: 3 Bytes

Contains (unsigned char, unsigned char): The network number of the player being talked about, and the number of the map player they will control.

Sent by the server to all clients before the loading state, so the clients can fill out their player lookup table.  If the player map number is 255, then that client is only an observer, and does not control any players on the map.

#### 30-49 – {unnamed}

Size: 1 Byte

Contains (void): Nothing.

These are messages reserved for networking dynamics related stuff that I didn’t think about earlier.

#### 50 – NM_PGOLD

Size: 5 Bytes

Contains (unsigned int): The amount of gold the player has.

Sent by the server to a client during the game.  Used to tell a client how much gold they have.

#### 51 – NM_PFOOD

Size: 5 Bytes

Contains (unsigned int): The amount of food the player has.

Sent by the server to a client during the game.  Used to tell a client how much food they have.

#### 52 – NM_PFAME

Size: 5 Bytes

Contains (unsigned int): The amount of fame the player has.

Sent by the server to a client during the game.  Used to tell a client how much food they have.

#### 53 – NM_PBUY

Size: 1 Byte

Contains (void): Nothing.

Sent by any client to the server when the client requests to buy food.

#### 54 – NM_PSELL

Size: 1 Byte

Contains (void): Nothing.

Sent by any client to the server when the client requests to sell food.

#### 55 – NM_PMAX_FOOD

Size: 5 Bytes

Contains: (unsigned int): The maximum amount of food the player can have.

Sent by the server to a client during the game.  Used to tell a client how big their food capacity is.

#### 56-59 – {unnamed}

Size: 1 Byte

Contains (void): Nothing.

These are messages reserved for player stat related stuff that I didn’t think about earlier.

#### 60 – NM_NEW_UNIT

Size: 12 Bytes

Contains (unsigned char, unsigned char, unsigned short, unsigned short): The player the new unit belongs to, and the type of the new unit, followed by the pixel coordinates that the unit should be placed on.

Sent by the server to all clients when a new unit is created.

#### 61 – NM_USTOP

Size: 6 Bytes

Contains (void): Nothing.

Sent by any client to the server when the client requests a unit to stop.

Sent by the server to all clients when a unit should stop.

#### 62 – NM_UMOVE

Size: 14 Bytes

Contains (unsigned short, unsigned short, unsigned short, unsigned short): The pixel coordinates that the unit should currently be on (at the time the message was sent), and the pixel coordinates that the unit should move to.

Sent by any client to the server when the client requests a unit to move somewhere.

Sent by the server to all clients when a unit should move somewhere.

#### 63 – NM_UATTACK_UNIT

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to attack.

Sent by any client to the server when the client requests a unit to attack another unit.

Sent by the server to all clients when a unit should attack another unit.

#### 64 – NM_UATTACK_AREA

Size: 10 Bytes

Contains (unsigned short, unsigned short): The pixel coordinate of the area to attack.

Sent by any client to the server when the client requests a unit to perform an area attack.

#### 65 – NM_UFOLLOW

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to follow.

Sent by any client to the server when the client requests a unit to follow another unit.

#### 66 – NM_UGUARD

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to guard.

Sent by any client to the server when the client requests a unit to guard another unit.

#### 67 – NM_UPATROL

Size: 10 Bytes

Contains (unsigned short, unsigned short): The pixel coordinate of the point to patrol to.

Sent by any client to the server when the client requests a unit to patrol.

#### 68 – NM_UUPGRADE

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to go to, to get the upgrade.

Sent by any client to the server when the client requests to upgrade a unit.

Sent by the server to all clients when a unit should upgrade.

#### 69 – NM_UHOLD

Size: 6 Bytes

Contains (void): Nothing.

Sent by any client to the server when the client requests a unit to hold.

#### 70 – NM_UWAYPOINT

Size: 10 Bytes

Contains (unsigned short, unsigned short): The pixel coordinate of the waypoint.

Sent by the server to all clients when a waypoint should be added to a unit.

#### 71 – NM_UEXPLORE

Size: 6 Bytes

Contains (void): Nothing.

Sent by any client to the server when the client requests a unit to explore.

#### 72 – NM_UHARVEST

Size: 10 Bytes

Contains (unsigned short, unsigned short): The pixel coordinate of the point to harvest.

Sent by any client to the server when the client requests a unit to harvest.

Sent by the server to all clients when a unit should harvest.

#### 73 – NM_UDEPOSIT

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to deposit to.

Sent by any client to the server when the client requests a unit to deposit.  If the unit ID contained is 0, then the server figures out where to deposit.

Sent by the server to all clients when a unit should deposit.

#### 74 – NM_UCONSTRUCT

Size: 12 Bytes

Contains (unsigned short, unsigned short, unsigned short): The ID of the unit to construct followed by the pixel coordinate of the place to construct the unit.

Sent by any client to the server when the client requests a unit to be constructed.

#### 75 – NM_UBUILD

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to build.

Sent by any client to the server when the client requests a unit to be built.

#### 76 – NM_UREPAIR

Size: 8 Bytes

Contains (unsigned short): The ID of the unit to repair.

Sent by any client to the server when the client requests a unit to repair another unit.

Sent by the server to all clients when a unit should be repairing (doing the action of repairing, not being repaired).

#### 77 – NM_URECRUIT

Size: 6 Bytes

Contains (void): Nothing.

Sent by any client to the server when the client requests a unit to recruit more units.

Sent by the server to all clients when a unit should be recruiting.

#### 78 – NM_URECRUIT_HERO

Size: 7 Bytes

Contains (unsigned char): The type of hero to recruit.

Sent by any client when the client requests a unit to recruit a hero.

#### 79 – NM_UDONE_UPGRADING

Size: 6 Bytes

Contains (void): Nothing.

Sent by the server to all clients when a unit is done upgrading.

#### 80 – NM_UHEALTH

Size: 8 Bytes

Contains (unsigned short): The unit’s health.

Sent by the server to all clients for them to update unit health.

#### 81 – NM_UCOMPLETION

Size: 7 Bytes

Contains (unsigned char): The percentage complete for the unit in the range 0-255.

Sent by the server to all clients for them to update their completion.

#### 82 – NM_UHERO_STATS

Size: 16 Bytes

Contains (unsigned char *10): Unit stats struct with all things as unsigned chars.

Sent by server to all clients for updating hero aura.

# Coding Standards

## Naming Conventions

### Functions

Function names are lower-case words concatenated with underscores (_)

Example: get_node()

### Classes and Structs

Class and struct names are all lower-case, directly concatenated words.

Example: ddrawwrapper

### Variables

Variable names are lower-case concatenated with upper-case letters.

Example: currentNode

### Member Variables

Variables that are members of a class are preceded with ‘m_’.

Example: m_image

### Function Parameters

Functions parameter variables are preceded with ‘p_’.

Example: p_filename  (note: ‘filename’ can be considered one word)

### Global Variables

Global variables (excluding constants) are preceded with the word ‘the’.

Example: theLog

### Constants and Enum Types

Constants and the values contained in enums are all upper-case words concatenated with underscores (_)

Example: MAIN_WIN_CLASS

### Enumerations (Enums)

Enumerations are lower-case with all words beginning with an upper-case character.

Example: UnitType

## Aliases

The following aliases and abbreviations should be commonly understood:

ab..		–	abstract

AI		–	artificial intelligence

bmp		–	bitmap

BPP		–	bits per pixel

buf		–	buffer

char		–	character

cmd		–	command

dbl		–	double

dec		–	decrement / decrease

dest		–	destination

fps		–	frames per second

inc			–	increment / increase

init		–	initialize

int		–	integer or interface

max		–	maximum

mem		–	memory

min		–	minimum

msg		–	message

num, n..	–	number

pos		–	position

pri		–	primary

ptr		–	pointer

reg		–	register

RGB		–	red, green, blue

std		–	standard

str		–	string

src		–	source

srf		–	surface

sys		–	system

trans		–	transparent

vp		–	viewport

win		–	window

## Commenting

Code should be sufficiently commented, but does not need to be overly commented.  Any person that has some understanding of C++ (and the English language) should be able to look at any piece of code and have some understanding of what it is supposed to do.  Also remember that well named variables are also just as important to understanding code.

The only explicitly required comments are the function header, and the formatting at the top of header (.h) files.  Function headers must contain the following information:

What the function is supposed to do.

An explanation of the parameters.

An explanation of the return value.

The people (person) who understand the function, and have worked on it.

A general list of what that function depends on (besides standard C/C++ stuff).

The status of the function, such as: being worked on, untested, stable, hacked, buggy, etc..

The top of header (.h) files should be formatted in the following way:

// external includes

#include <stdio.h>		(header files that are not part of the project)

// pre-definitions

class newclass;	(any objects that get declared after the project includes)

// project includes

#include "player.h"		(header files that are part of the project)

/***********************************************************************/

(the rest is up to the coder)

# External Code

## DirectX

DirectX is a Microsoft specific multimedia library.  We used this common package for our graphics (DirectDraw), and input (DirectInput).  DirectX is freely available for developers to use, and users to download at http://microsoft.com/windows/directx/.

## FMod

FMod is a sound library for use by programmers in their applications and games.  FMod can be used cost free by developers if they are building their products for non-commercial use.  There are a few restrictions on the free usage a well, which are laid out at www.fmod.org, such as restrictions upon the usage of the MP3 format.

# Code Objects

## Graphics

### Purpose

To provide some abstraction to the use of DirectDraw graphics.

## Sound

### Purpose

This class provides a wrapper for initialization and destruction of FMod, the sound library used for WASTE.

### Public Methods

#### bool initialize( HWND p_hwnd, const int p_Hz, const int p_channels )

Initializes FMod sound library for the passed in window.  The Hz passed in default to 44100 and the number of channels defaults to 32.

#### void close( void )

Shuts down FMod sound library.

#### bool set_num_sfx( const int p_numSFX )

Keeps track of the number of sound effects in the sound effects bin.

#### int get_num_sfx( void ) const

Returns the current number of sound effects that are loaded.

#### float get_cpu_usage( void )

Returns the percentage of the CPU that FMod is currently using.

#### void allocate_tracks( const unsigned int p_numTracks )

Allocates memory to point to the filenames of the streaming sounds that will play in the game.

#### int get_next_track( void )

Returns the number of the next streaming song to be played in the game.

### Implementation Overview

The class calls FMod APIs to get and set the majority of information about how music will be played and managed.  Things that are handled directly in the class include tracking of the streaming sounds and their order of playback and the number of sound effects loaded into the game.

### Purpose

Contains all information and control for streaming sounds in WASTE using the FMod sound library.  Functionality includes initialization of a streaming sound, playing the sound, pausing the sound, stopping the sound, volume control, playback looping, and shutdown.

### Public Methods

#### bool initialize( char * p_filename )

Initializes the streaming sound by loading in the sound file specified by the passed in string.

#### bool play( void )

Starts playback of the currently loaded streaming sound.

#### bool pause( void )

Pauses playback of the currently loaded streaming sound.

#### bool stop( void )

Stops playback of the streaming sound and puts the playcursor in FMod back to the beginning of the streaming song.

#### bool inc_volume( const unsigned char p_volume )

Increments the streaming music volume by the passed in amount.

#### bool dec_volume( const unsigned char p_volume )

Decrements the streaming music volume by the passed in amount.

#### bool set_volume( const unsigned char p_volume );

Sets the streaming music volume to the passed in value.

#### bool set_looping( const bool p_looping )

Turns playback looping on or off.  If looping is on, the streaming sounds currently allocated for playback will play through and then start back at the first streaming sound and play again.  This will continue until looping is turned off, at which case music playback will stop on the last streaming sound that is allocated in the game.

#### bool get_looping( void )

Returns the status of whether looping is on or not.

#### bool get_is_playing( void )

Returns true if the current streaming sound is playing and false is not.

#### unsigned char get_volume( void ) const

Returns the current volume level of the streaming sound.

#### void close( void )

Closes the streaming sound down by telling FMod to free the memory allocated for it.

### Implementation Overview

The class uses FMod APIs to set the volume, play back the stream, initialize the streaming sound, pause playback, stop playback, and free the memory allocated for the song.  Looping is handled internally in the class.

### Purpose

Contains all information and control for static sounds in WASTE using the FMod sound library.  Functionality includes initialization of a static sound, playing the sound, volume control, and shutdown.

### Public Methods

#### bool initialize( char * p_filename, const int p_channel = FSOUND_FREE )

Initializes the static sound by loading in the sound file specified by the passed in string.

#### bool play( void )

Starts playback of the currently loaded static sound.

#### bool load( char * p_filename )

Calls initialize().  This method is required for this class to be in a resource bin.

#### bool inc_volume( const unsigned char p_volume )

Increments the static music volume by the passed in amount.

#### bool dec_volume( const unsigned char p_volume )

Decrements the static music volume by the passed in amount.

#### bool set_volume( const unsigned char p_volume );

Sets the static music volume to the passed in value.

#### void set_channel( const int p_channel );

Sets the current channel that the static sound will play on.

#### unsigned char get_volume( void ) const

Returns the current volume level of the streaming sound.

#### void make_copy( const sound & p_sound )

Does nothing.  This method is required for this class to be in a resource bin.

### Implementation Overview

The class uses FMod APIs to set the volume, play back the sound, and initialize the streaming sound.  An array of this class type is maintained in a resource bin called theSfxBin.  All static sounds are called through this bin.

## Units

### Purpose

To contain all of the information pertaining to in game units.

### Public Methods & Variables

#### unit();				//Default Constructor

#### unit( int p_unitID );

#### virtual ~unit( void );			//Destructor (doesn't appear to be a need to deep copy)

#### void update( int p_dt, bool p_heavyComp = false );

#### //Tell unit to update itself by telling it how many milliseconds have ellapsed

#### void update_aura( void );

#### void get_aura( unit * p_unit );

#### void cleans_aura( void );

#### cmdqueue m_cmdqueue;		//The unit's command queue

#### unit& operator=( unit& p_unit );	//overloaded assignment operator

#### unit( unit& p_unit );			//copy constructor

#### unitsfx m_sfx;			//The sounds the unit makes

#### void alter_sight( bool p_add );		//eight adds or subtracts the unit's sight info.

#### bool give_command( CommandType p_command, bool append = false );

#### //Add a no-parameter command

#### bool give_command( CommandType p_command, int p_xPos, int p_yPos, bool append = false );	//Add a location parameter command

#### bool give_command( CommandType p_command, unit * p_unit, bool append = false );			//Add a unit parameter command

#### bool give_command( CommandType p_command, unit * p_unit, int p_xPos, int p_yPos, bool append = false );	//Add a combo parameter command

#### bool give_command( CommandType p_command, int p_value, bool append = false );			//Add a value parameter command

#### bool give_command( cmdnode * p_node, bool append = false );

#### void set_selection_rect( int p_left, int p_top, int p_right, int p_bottom );

#### //sets the unit's selection rectangle

#### const RECT & get_selection_rect( void );

#### int get_x_tile( void );			//returns the unit's current x coordinate in tile coordinates

#### int get_y_tile( void );			//returns the unit's current x coordinate in tile coordinates

#### float spr_x_pos( void );		//returns the unit's leftmost x coordinate

#### float spr_y_pos( void );		//returns the unit's top y coordinate

#### int  get_tech( void );			//sets what the unit can train/build

#### void set_tech( int p_tech );	//sets what the unit can train/build

#### void set_delay( int p_dealy );

#### int  get_delay( void );

#### bool is_building( void );

#### unit* get_target( void );

#### //this should be in the sprite class

#### int	get_x_hotspot( void );

#### int	get_y_hotspot( void );

#### int  get_completion( void );			//how complete is the unit?

#### bool is_complete( void );			//is the unit complete?

#### void set_percent_complete( int p_percent );

#### void set_completion( int p_completion );	//set the state of completion of the unit

#### void add_completion( int p_completion );	//add to the completion rating

#### int get_id( void );				//returns the unit's id

#### CommandType get_command( void );		//Returns Unit's current command

#### ActionType get_action( void );

#### void set_action( ActionType p_action );

#### void reset_sight( void );			//has the unit draw it's sight pattern again

#### void selected( void );				//Selects the Unit

#### void unselected( void );			//Unselects the Unit

#### void get_caps( unitcaps & p_unitCaps );	//Fills out a unit capabilities structure

#### void set_stats( stats &p_stats );

#### void set_bonus( stats &p_bonus );

#### const stats& get_bonus( void );

#### void supersize();

#### void set_food_capacity( int p_capacity );	//Sets the food capacity of the unit

#### int  get_food_capacity( void );			//Gets the food capacity of the unit

#### void set_food_intake( int p_intake );		//Sets the food intake of the unit

#### int  get_food_intake( void );			//Gets the food intake of the unit

#### void set_build_speed( int p_buildSpeed );	//Sets the building speed of the unit

#### int  get_build_speed( void );			//Gets the building speed of the unit

#### void set_caps( int p_capabilities );

#### //Sets the capabilities of the unit

#### void put(int p_x, int p_y);

#### //bool is_building( void );	//Returns true if unit is a building

#### bool is_selected( void );	//Returns true if the unit is selected

#### bool is_selectable( void );	//Returns true if the unit is selectable

#### bool is_within_selection_rect( RECT &p_rect );

#### //Returns true if the unit is within the given selection rect

#### bool is_visible( RECT &p_rect );

#### //Returns true if the unit is visible to m_player in the viewport

#### bool is_visible_to_player( int p_player );

#### //Returns true if the unit is visible to m_player

#### void add_health( float p_health, unit * p_unit = NULL );

#### //Adds to unit's current health.

#### int get_armor( void );			//Retrieves Armour Value

#### float get_attack_speed( void );	//Retrieves Attack Speed

#### int get_current_health( void );	//Retrieves Current Health

#### float get_damage( void );		//Retrieves Damage Value

#### int get_max_health( void );		//Retrieves Max Health

#### int get_move_speed( void );		//Retrieves Move Speed

#### int get_range( void );			//Retrieves Attack Range

#### int get_regeneration( void );		//Retrieves Regen Rate

#### int get_sight( void );			//Retrieves Sight Range

#### int get_type( void );			//Retrieves Unit's Type

#### float get_x_pos( void );		//Retrieves Unit's X world position

#### float get_y_pos( void );		//Retrieves Unit's Y world position

#### int get_player( void );			//Retrieves the Unit's Owner

#### int get_cost( void );			//Retrieves the Unit's Cost

#### int get_speed( void );			//Retrieves the Unit's Speed

#### int get_food( void );			//Retrieves the Unit's current food

#### int get_category( void );		//Retrieves the Unit's category

#### int get_base_unit( void );

#### int get_train_unit( void );

#### int get_aura_range( void );

#### bool save( FILE * p_file );

#### bool load( FILE * p_file );

#### bool editor_save( FILE * p_file );

#### bool editor_load( FILE * p_file );

#### int get_width( void );

#### int get_height( void );

#### int get_radius( void );

#### bool is_hero( void );

#### void set_is_hero( bool p_isHero );

#### void play_report( void );

#### void play_selected( void );

#### void play_confirmation( void );

#### advbinsprite& get_current_sprite();

#### void set_player( int p_player );	//Sets the units owner.

#### void set_type( int p_type );		//Sets the unit's type.

#### void set_standing_sprite( advbinsprite &p_sprite );

#### //Set's the unit's standing animation

#### void set_moving_sprite( advbinsprite &p_sprite );

#### //Set's the unit's movement animation

#### void set_attacking_sprite( advbinsprite &p_sprite );

#### //Set's the unit's attacking animation

#### void set_damaged_sprite( advbinsprite &p_sprite );

#### //Set's the unit's damaged animation

#### void set_dying_sprite( advbinsprite &p_sprite );

#### //Set's the unit's standing animation

#### void set_dead_sprite( advbinsprite &p_sprite );

#### //Set's the unit's movement animation

#### void set_construction_sprite( advbinsprite &p_sprite );

#### //Set's the unit's under construction animation

#### void set_portrait_sprite( binsprite &p_sprite );

#### //Set's the unit's portrait animation

#### bool draw(bitmap& p_destBmp, int p_vpX, int p_vpY, int p_dt);

#### //Draws Unit on the Screen

#### bool draw_portrait(bitmap& p_destBmp, int p_vpX, int p_vpY, int p_dt);

#### //Draws the Unit's portrait on the Screen

#### void draw_hero_circle(bitmap& p_destBmp);

#### void set_category( const int p_category );

#### void set_base_unit( const int p_baseUnit );

#### void set_train_unit( const int p_trainUnit );

#### void set_rank( const int p_rank );

#### void set_aura_range( const int p_auraRange );

#### void set_armor( const int p_armor );

#### void set_attack_speed( const int p_attackSpeed );

#### void set_damage( const int p_damage );

#### void set_max_health( const int p_maxHealth );

#### void set_move_speed( const int p_moveSpeed );

#### void set_range( const int p_range );

#### void set_regeneration( const int p_regeneration );

#### void set_sight( const int p_sight );

#### void set_current_health( const int p_curHealth );

#### void set_cost( const int p_cost );

#### void colorize(resourcebin<bitmap> * p_bin); /**/ //-cmorse

#### void colorize_portrait(resourcebin<bitmap> * p_bin);

#### bool operator<( unit& p_unit );

#### bool operator>( unit& P_unit );

#### void set_size(int p_size);

#### int get_size() const;

### Implementation Overview:

Units should be copied from the appropriate players’ tempate list.  Units receive commands through unit::give_command() method, and will execute them when the unit::update() method is called.  Unit::update() must be called periodically in order to function in a timely manner.

## Player

### Purpose

To contain all of the information pertaining to a user.

### Private Methods & Variables

#### int m_fame;					//Player's current amount of fame

#### int m_playerNumber;				//Player's Index Number

#### int m_networkNumber;			//Player's Index Number on the network

#### int m_curFood;				//Player's Current Food Stockpile

#### int m_maxFood;				//Maximum Food Player Can Stockpile

#### int m_gold;					//Player's Current Gold Stockpile

#### int m_positionX;				//Player's Current X Viewport Position

#### int m_positionY;				//Player's Current Y Viewport Position

#### float m_unitPool;				//Player's pool of potential soldiers

#### unit * m_unitTemplates;			//Array of dynamically created units

#### projectile * m_projectileTemplates;		//Array of dynamically created projectiles

#### //techtree m_techTree			//Player's current building capabilities

#### rgb m_color;				//Player's color

#### rgb m_projectileColor;			//Player's prjectile color

#### int m_buildList[8];				//List of what the player can potentially build

#### int m_trainList[8];				//List of what the player can potentially train

#### int m_techTree;				//List of what the player can build/train currently

#### char * m_name;				//String storing player's name

#### resourcebin<bitmap>	m_gfxBin;		//graphics bin for player units

#### resourcebin<bitmap> m_portraitBin;		//portrait bin for unit portraits

#### int m_army_food_intake;			//The food consumption for the entire army

#### thread * m_aiThread;			//pointer to an ai Thread, if the player is controled by an ai

#### bool m_isDead;

#### bool m_hasWon;

### Public Methods & Variables

#### player( void );				//Default Constructor

#### virtual ~player( void );			//Destructor

#### player( player& p_player );			//Copy Constructor

#### operator=( player& p_player );		//Assignment Operator

#### unitptrlist m_unitList;			//The list of the units the player owns

#### unitptrlist m_heroList;			//The list of heroes in the player's army

#### void add_unit( unit * p_unit );			//adds a unit to m_unitList

#### void add_hero( unit * p_unit );		//adds a hero to m_heroList

#### int get_hero_count( void );

#### fogofwar m_fogofwar;			//Current Player's Fog of War

#### void reset_fog( void );

#### void post_complete( unit * p_unit );

#### void set_player_number( int p_number );	//assigns the player a number(do this asap)

#### void set_network_number( int p_number );

#### bool set_unit_templates(unit * p_unitTemplate, int p_numUnits); // copies the unit template

#### bool set_projectile_templates(projectile * p_projectileTemplate, int p_numProjectiles);

#### void set_color(const rgb &p_color); //Gets and sets the player's color

#### void set_projectile_color(const rgb &p_color);

#### rgb	get_color(void);

#### rgb get_projectile_color(void);

#### int  get_fame( void );

#### void set_fame( int p_fame );

#### void add_fame( int p_fame );

#### bool add_food( int p_food );		//Adds Food to the Player's Stockpile

#### bool add_gold( int p_gold );		//Adds Gold to the Player's Stockpile

#### void move_x( int p_moveX );		//Moves the Viewport in the X Direction

#### void move_y( int p_moveY );		//Moves the Viewport in the Y Direction

#### void set_current_food( int p_food );	//Sets the amount of food in the Player's Stockpile

#### void set_gold( int p_gold );			//Sets the amount of gold in the Player's Stockpile

#### void add_max_food( int p_food );		//Should be done when Silos, HQs, & Farms are Built/Destroyed

#### //Get Private Variable Member Functions

#### int get_current_food( void );// { return m_curFood; };

#### int get_max_food( void );// { return m_maxFood; };

#### int get_gold( void );// { return m_gold; };

#### int get_position_y( void );// { return m_positionY; };

#### int get_position_x( void );// { return m_positionX; };

#### int get_player_number( void );// { return m_playerNumber; };

#### int get_network_number( void );

#### int get_army_food_intake( void );		//returns the last known army food intake

#### void calc_army_food_intake( void );		//updates the army food intake

#### void calc_max_food( void );			//updates the current maximum food

#### resourcebin<bitmap> * get_graphics_bin( void );

#### resourcebin<bitmap> * get_portrait_bin( void );

#### int get_build( int p_index );

#### int get_train( int p_index );

#### int get_tech_tree( void );

#### float get_unit_pool( void );

#### void set_build( int p_build, int p_index );

#### void set_train( int p_train, int p_index );

#### void set_ai_thread( thread* p_ai_thread );

#### //void set_tech_tree ( int p_techTree  );	//this will be handled as buildings are built

#### unit* get_unit_templates( void );

#### projectile* get_projectile_templates( void );

#### void update( int p_dt );		//updates the player's pool information

#### int get_units_from_pool( void );	//used for recruitment, returns number of units recruited

#### int get_hero_list( int ** p_list, int p_category );

#### char * get_name( void );

#### void set_name( const char * );

#### void lose( void );

#### void win( void );

#### bool has_lost( void );

#### bool has_won( void );

### Implementation Overview

Create a player object and set it’s numbers and template list accordingly.  The add_game_unit() method will add units to the player appropriately, and the other units should make the appropriate calls to player.  The player::update() method needs to be called periodically to update time dependent data.

## Things

Blah

## Mission

### Purpose

The mission is a singleton class that holds the data that is applicable to the mission. Missions are loaded when the game is started from files ending with the extension “.crp”. The missions are the glue that binds the units, players, and maps together. The missions also hold the resources and are responsible for updating the regrowth of the foodstuff tiles.

### Public Methods

#### bool init(const char *missionName, const char *tileSetName, const int width, const int height, const int terrain, const int numPlayers)

This method initializes the mission. This method should never be actually called from within the game, but is a method used by wasted. Init basically creates a map with the terrain tileset and the terrain height specified in the parameters. It sets up players with random colors.

#### bool load(const char * fileName)

This loads the mission with the filename. It should load the template doodads and units, the map with tileset data, the players, the units, the minimap, and it should set up the player tables for network games based on the number of players connected. Fog of war and pathfinding should be updated with the new map informations.

#### bool save(const char * fileName)

This should save the mission data from wasted that can be loaded with the load method.

#### player * get_player(int playerNum)

This method is a lookup into the player table and returns a pointer to the player in that table. In a single player game, the player table should be straightforward. However, in multiplayer games, the players’ network number makes up the player table.

#### draw_minimap(bitmap & backbuffer, const int x, const int y)

This should draw the minimap, which is contained within the mission.

#### void initialize_patches(void)

This method goes through the map data and creates a list of the rectangular regions of food tiles.

#### void update_patches(int ticksPassed)

If a certain time is passed (the actual time is defined in an .ini file) all the food regions in the food region list will be updated. Each food tile will gain one more food per update. The food tiles will not go over the maximum amount of food on the tile.

#### bool load_mission_header(const char * fileName, missioninfo &mi, bitmap & minimap)

This loads the mission header from the mission files. It passes back, through parameters, the missioninfo structure filled out and a minimap with the minimap color information.

### Implementation Overview

The missions are saved in .crp files from Wasted. See the file format section for more information on .crp files. The mission stores a wide variety of data including: an array of players, a bitmap storing the minimap, an array lookup table for the players, a quadtree for the units, a linked-list of units, a linked-list of crop regions, and the most important object – the map. The player lookup table is a bit complicated, because it changes depending on the players’ network numbers, however, get_player method should handle all of this for users of the mission. There is also a method called get_player_direct, which bypasses the lookup table.

## Map

### Purpose

The map is an array data structure, which handles the drawing of the terrain tiles and the crop weed resource tiles.

### Public Methods

#### bool init(const int width, const int height, const int terrain, const char * tileSetName)

This method creates the two main arrays that are held in the map object, based on the width and height passed in. The terrain parameter is the default terrain to be created, and the tilesetName parameter will be the tileset that the map will use to display the terrain tiles.

#### bool load(FILE *file)

Load loads the map file using the file pointer passed into the method. It calls the tileset load function, and loads in the two arrays.

#### bool save(FILE *file)

Save is used by WastED. It saves all the map tiles and food tiles modified from the editor to the specified file name.

#### bool map::draw(bitmap & destBmp, const int vpX, const int vpY, const int vpWidth, const int vpHeight)

This is the most important function for the map. It figures out what tiles are visible to the viewport from the world coordinate rectangle passed into the method and draws those tiles to the screen by calling draw on the tileset tiles. The draw function should also calculate the amount of food tiles on the tile, so it can pass it on to the tileset. This function should be called every frame.

### Implementation Overview

The map is just two arrays of integers with the dimensions equal to the map size.

## Input / Interface

### Purpose

The dinput records keyboard and mouse input for the gameinterface class.  The gameinterface class interprets this input in the context of the current game state to give commands to units, update the menus, etc.

### Public Methods

bool init(	HINSTANCE p_hinst,

HWND p_hwnd,

DWORD p_width,

DWORD p_height,

bool p_exlcusive,

int p_buttonSize,

int p_buttonBackgroundSize,

int p_buttonPadding,

int p_scrollRate,

int p_minimapSize );

This initialization function starts up directinput and loads all the mouse cursors and menus.  All the parameters are typically loaded in from a settings file.  It only returns false if directinput fails to start.

bool pregame_init( void );

This initialization function loads all of the graphics for the HUD and buttons that are used in game.  It is typically called after the mission loads but before the game starts.

GameMode retrieve_input(int p_time);

This function, called every frame, queries the dinput wrapper for new input and updates the menus or calls process input, depending on the game state.  It returns the current game state, in case user input causes it to change.

bool process_input(int p_time, commandtype p_command);

This is the workhorse of the gameinterface class.  It is mostly only called from retrieve input.  It uses the command passed in and examines the current game to determine the appropriate action to take, including giving commands to units, moving the viewport, etc.

void update_viewport( map &p_map );

This method sets up the dimensions of the map in the interface and sets up the minimap.

RECT get_viewport( void );

This returns a rect with the viewport in world coordinates, so that other objects can determine what the player is looking at.  This is mostly used to compose the list of objects to draw on the screen.

int get_mouse_x(void);

This returns the x position of the mouse cursor in screen coordinates.

int get_mouse_y(void);

This returns the y position of the mouse cursor in screen coordinates.

bool mouse_clicked(void);

This returns true when the select button is released.

RECT get_selection_rect( void );

This returns a rectangle representing the current selection box the user is dragging.  It is used when the user is dragging off the screen and the entire unit list must be scanned

unitptrlist * get_selection_list( void );

This returns a pointer to the list of currently selected units so that it can be changed in the main loop.

bool main_select(void);

This returns true when the main loop needs to check for unit selection.

void clearSelection(unitptrlist & p_list);

This method erases the list of selected units.

bool display_interface(bitmap& p_backbuf, int p_time);

This method draws the HUD, resource displays, and/or menus.

void draw_selections( bitmap & p_backbuffer );

This method draws circles around all selected units.

void draw_select_unit( unit & p_unit, bitmap & p_backbuf );

This method draws a circle around the unit passed in.

bitmap * get_minimap(void);

This returns a pointer to the minimap so the minimap thread can update it.

bool check_building_collision( int p_x, int p_y, unitnodeptr & p_builder  );

This function is used to detect whether a new building can be placed in a given location.

void add_char( char p_char );

This method adds a character to the buffer which stores strings input by the user.

void set_record( bool p_store, int p_id );

This method tells the interface to store a string from upcoming input.

char * get_buffer( int p_id );

This method gets the string stored in the interface.

int get_mode( void );

This method returns the game mode

void draw_health_bar(int p_curHealth, int p_maxHealth, int p_unitSize, int p_x, int p_y, bitmap& p_backbuf);

This method draws a health bar for the given unit.

void set_viewport( int p_x, int p_y, bool p_center = true );

This method moves the viewport to the specified location.

int change_command_key( command p_command );

This method changes the keymap.

int get_command_key( command p_command );

This method gets the keymap.

char * get_command_key_str( command p_command );

This method returns a string representing to the key or button used to activate the given command.

char * get_command_str( command p_command );

This method returns a string representing the given command.

void set_mode( GameMode p_mode );

This method changes the game mode.

void set_num_selected( int numSelected );

This method changes the count of selected units.

void main_select_done();

This function needs to be called when the main loop finishes checking for unit selections.

void set_net_msg( unsigned short p_msg );

This function sets the current net message into the interface.  Used by menus.

unsigned short get_net_msg();

This function gets the current net message from the interface.  Used by menus.

void set_mission_name( const char * p_name );

This method sets the mission name to be later loaded when the game starts.

const char * const get_mission_name() const;

This method gets the mission name to be later loaded when the game starts.

void new_chat_message( const int p_length, const char * p_text );

This method sets a new message to be displayed for chat purposes.

void unloadMenu(void);

This method unloads all the graphics used by the main menu

bool reloadMenu(void);

This method reloads all the graphics used by the main menu

### Implementation Overview

The direct input wrapper ( a private member of gameinterface ) gets input from direct input and uses a lookup table to convert keystrokes and mouse clicks into commands.  It then packages the command with other pertinent input data, like mouse position or whether the key was pressed or released, and returns it to the gameinterface, which decides what to do with it.  The interface operates in a couple different modes, including game mode, when the user is playing the game, and menu mode, when the user is using the menus.

## Lists

### Purpose

To provide safe access and easy use to linked lists that will be a vital part of making the game work.

All lists and list components are templatized so they can be used to hold anything.

### Sub-components

genericnode

nodeptr

thingptrlist

thinglist

thingptrdrawlist

## Generic Node

### Purpose

This class acts as the nodes for the linked lists.  It contains next and previous node pointers, as well as a reference count and other necessary stuff.  Reference counts are used so that nodes won’t be deleted when it is still being pointed to from something else, like another node or a nodeptr.

### Public Methods

#### void add_ref()

Adds one to the node’s reference count.

#### void release()

Removes one from the node’s reference count.  If the reference count goes to zero, then the node deletes itself.

#### bool is_valid() const

Returns false if the node has been deleted from a list, but not yet from memory.

## Node Pointer

### Purpose

The only way to safely access nodes in a list will be through the use of nodeptrs.

### Public Methods

#### operator =

Copies a node pointer.

#### operator ==

Compares two nodeptrs.

## Thing Pointer List

## Pathfinding

### Purpose

This class contains methods and algorithms for finding a path from a starting location to an ending location for WASTE game units.

### Public Methods

#### bool set_current_map( map & p_map )

Tracks the current map that is being played and sets up two collision arrays that contain all the information pathfinding needs based on a quadrant system.

#### bool find_path( unit * p_unit, int p_xf, int p_yf, cmdqueue & p_queue )

Uses the information from the passed in unit and destination coordinates to generate a path that is then pushed onto the unit’s command queue.

#### int  line_path( int & p_xi, int & p_yi, const int p_xf, const int p_yf )

Uses the Bresenham Line Algorithm to run through a line of quadrants checking for collisions with the map along the way.  If a collision occurs, it is tracked and a search is started at the point of collision.

#### bool get_collision( int p_x, int p_y )

Returns whether or not the passed in world coordinates lie within a quadrant that contains a collision.

#### bool check_for_collision( const int p_quadrantX, const int p_quadrantY )

Returns whether or not the passed in quadrant coordinates lie within a quadrant that contains a collision.

#### int  xy_index( const int p_x, const int p_y )

Returns the index in the collision array corresponding to the passed in quadrant x and y coordinates.

#### void translate_to_quadrant( int & p_worldX, int & p_worldY )

Translates the passed in world coordinates to quadrant coordinates.

#### void translate_to_world( int & p_quadrantX, int & p_quadrantY )

Translates the passed in quadrant coordinates to world coordinates.

#### void add_building_collision( unit * p_building )

When this is called, collision quadrants will be added to the main collision array corresponding to the quadrant tiles that the passed in building occupies.

#### pathlist & get_main_pathlist( void )

Returns the list of path nodes that were generated by pathfinding searching.

#### int  get_destination_x( void ) const

Returns the destination x quadrant coordinate.

#### int pathfinding::get_destination_y( void ) const

Returns the destination y quadrant coordinate.

#### bool * get_tiles( void )

Returns the quadrant array corresponding to paths the search nodes have already covered.

#### bool * get_collision_tiles( void )

Returns the quadrant array corresponding to the collision quadrants on the current map.

#### int get_map_quadrant_width(  void ) const

Returns the width of the map in quadrants.

#### int get_map_quadrant_height( void ) const

Returns the height of the map in quadrants.

#### void clear_collision( void )

Clears all collision data currently stored in the quadrant arrays (sets to 1).

#### searchlist & get_search_list( void )

Returns the list of search nodes that were generated by pathfinding searching.

### Implementation Overview

The class uses a modified version of the Bresenham Line Drawing Algorithm to attempt straight paths to the destination location.  If a collision occurs, circumvention of the collision segments will start with search nodes branching out around the collision quadrants.  Along the way, Bresenham line paths will continue to be generated to speed up the process until the goal is found.  Once the goal is located, the path is traced backward to the start and optimized to have as few nodes as possible in the path.  Once the path has been optimized, it is passed on to the unit that requested it and the unit will follow that path to the goal.

## Networking

### Purpose

Bleh

### Public Methods

Bleh

### Implementation Overview

Bleh

## Threads

### Purpose

Bleh

### Public Methods

#### bool start(void (* p_threadFunc)(void*))

Bleh

#### bool wait_till_end(unsigned long p_timeout=INFINITE)

Bleh

#### void kill()

Basically just posts a quit message, and waits till end.

### Implementation Overview

Bleh

## Settings

### Purpose

To easily access external data stored in settings files.  Settings are stored by file, section, and name.  Settings can be loaded in from settings files, or set internally.  Finding a setting isn’t meant to be particularly fast, mainly due to the fact that it has to compare strings, so I don’t recommend trying to access data inside of a tight loop.

### Public Methods

#### bool load(const char* p_filename)

Loads all the settings from a settings file.

#### void* get_setting(const char* p_file, const char* p_section, const char* p_name)

Gets a setting that has been previously loaded in or set for the following file, section, and name.  Returns NULL if the setting was not found, otherwise it returns a pointer to an int, double, or char.

#### bool set_setting(const char* p_filename, const char* p_sectionName, const char* p_valueName, const void* p_value, SettingNodeType p_type)

Sets the given setting.  If the setting doesn’t exist, then this function creates it.  If the setting already exists and the types are the same, then this function overwrites the old setting.  If the setting already exists and the types don’t match, then this function doesn’t set the setting, and returns false.  Possible setting node types are SNT_INTEGER, SNT_DOUBLE, and SNT_STRING.

### Implementation Overview

Setting data will be stored in multiple linked lists.  Since there are multiple types of data, nodes of the list will be derived from an abstract base node class.  The types of nodes will include one for each type of data (int, double, char*), plus one type that will store another setting list.  The top-level list will be a list of list nodes that represent the files.  In each file setting list will be the collection of more list nodes that represent sections within a file.  The section list nodes will finally contain actual data nodes.  The resulting structure of data will be like a tree with a

settings.ini

units.ini

networking

game port = 40000

game

regen rate = 0.5

circular vision = 1

type

0 = FootSoldier

1 = Rifleman

FootSoldier

MaxHealth = 50

Cost = 10

Rifleman

constant depth of 3.

A sample layout of the settings list/tree.

## Logger

### Purpose

To provide a simple and consistent way of reporting debug information in any part of code.  Logs may be written to file on disk, or could also be displayed in a console window.

### Public Methods

#### bool start(const char* p_filename)

Opens the file p_filename, clearing any previous contents, and all log calls to that logger are written to that file.  Function returns false if it failed to create the file.

#### bool start_console()

Creates a console window with which it will use to print out log messages.  Note: a program can only have one open console.

#### bool end()

Closes the file or the console, if either or both were open.

#### void log(const char* p_str, …)

This function works like printf, and is used to write log messages.  If no file or console is open, then the message doesn’t go anywhere.

### Implementation Overview

The logger is basically just a wrapper for writing to a file or console.

##### File Output

For files, standard C file streams will be used.

##### Console Output

Console output will be done using Windows APIs.

## Time

### Purpose

To always provide (mostly) accurate time, according to the game (program), whenever someone wants to know it.

### Public Methods

#### unsigned int now()

Returns the current system tick.  (1ms / tick)

### Implementation Overview

The multimedia system timeGetTime will be used to get the current system tick.

## Quadtree

Jeffrey

## AI

Christian

## Memory Manager

### Purpose

Blah

### Public Methods

#### void* get_new_object(size_t p_size)

Blah

#### void release_object(void* p_object)

Blah

### Implementation Overview

Blah

# Game Specific File Formats

## Mission File Format

### Purpose

The mission file will contain data that needs to be transferred from the mission editor, wastED, to the game, including the map tile data, player information, starting unit locations, starting doodad locations, food resource information, and minimap color data.

### Format

The string “mission” is the first eight bytes of each mission file. This acts as a cheap safeguard against loading in non-mission files by accident. The map information has a string “mapdata” which has the same safeguard purpose. Mission files end in a “.crp” extension.

#### Pre-Header

“mission” (8 bytes)

#### Header

Mission name length in bytes (int)

Mission description length in bytes (int)

Map width in tiles (int)

Map height in tiles (int)

Maximum number of players (int)

#### Contents

Mission name (char * - see the header information for size)

Mission description (char * - see the header information for size)

Minimap color data (128 * 128 * RGB components)

Map Information

“mapdata” (8 bytes)

Map width in tiles (int)

Map height in tiles (int)

Tileset name length in bytes (int)

Tileset name (char * - see previous for size)

Tileset terrain index array (map width in tiles * map height in tiles (int))

Foodstuff  array (map width in tiles * map height in tiles (int))

Player Information – This information is unique for all players in the mission (see header for maximum number of players)

Color information (unsigned char * 3 for each color component)

Starting fame (int)

Starting gold (int)

Starting food (int)

Number of starting units (int)

Unit Data (set of data for each unit, see previous for number of units the player initially commands)

Type (int)

X coordinate position (int)

Y coordinate position (int)

Number of doodads (int)

Doodads (set of data for each doodad, see previous for number of doodads in mission)

Type (int)

X coordinate position (int)

Y coordinate position (int)

### Public Methods

#### bool load_mission( const char * filename )

This function will call the load methods on the global instance of the mission class, theMission. The filename passed into the function should be selected in the menu via a file browser gui. See the mission::load for more information.

#### bool load_mission_header(const char * filename, missioninfo &mi, bitmap & minimap)

This function will load the mission info header on the specified filename. See the missioninfo structure for more information. A bitmap sized 128x128 is also filled out with the minimap color data.

### Implementation Overview

The files will be loaded in mission_load() the during the GM_START state in the main game loop. This function will call mission::load on theMission, which handles the opening and closing of the files. Mission files are not saved within the game itself, but within wastED.

## Settings File Format

### Purpose

Settings files will be used to hold easily changeable data that will be loaded into the game upon startup.  These settings files are meant to provide a simple way to modify game settings, and hopefully prevent any values to be hardcoded.

### Format

Settings files are plain text files that follow grammar that was designed after the standard INI file format, but it’s not exactly the same.

### Grammar

newline := '\n' | '\r'

space := ( ' ' | '\t' )*

whitespace := ( space | newline )*

eof := '\0'

comment-header := ;

digit := 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9

alpha := A | B | … | Z | a | b | … | z

int := digit digit*

double := digit digit* . digit digit*

string := alpha alpha* | ' alpha* ' | " alpha* "

identifier := anything besides newline or comment-header

section-name := identifier

section-header := whitespace [section-name] space newline

item-name := identifier

data-value := int | double | string

item-data-pair := whitespace item-name space = space data-value space newline

section := section-header item-data-pair*

section*

## Sprite File Format

### Purpose

Sprite files will contain the graphics for every frame and direction for a single animation.

### Format

Sprite files will use the Windows bitmap file format directly.  Frames for a single direction will be composed on the bitmap vertically from top to bottom.  Directions will be composed horizontally from left to right.

## Replay File Format

### Purpose

A replay file will basically store a recording of one entire game, and can be played back at a later time.

### Format

#### Header

Filename length (unsigned char)

Map filename (unsigned char*)

Duration, in ticks (unsigned int)

#### Contents

Contents are made up of the following pairs of information

Timestamp, in ticks since start of game (unsigned int)

Net message

# Art and Video

## Sprites

Sprites on disk are defined by the sprite file format.

Sprites in code are stored as the sprite class.

## Other Graphics

Graphics other than sprites are generally just bitmaps.

## Video

There will be no full motion video in the game.

# Sound and Music

## Sound Effects

The sound effects used in the game are all compressed using the Ogg Vorbis music file format.  The FMod sound library was used in the game to parse the ogg files and store them in memory for static playback.  All of the sound effects are contained in a global resource bin inside the game with which the units can access a sound effect when they require it and play it in real-time.  All of the sound effects in the game were taken from the DigiPen Institute Of Technology library, except for the unit voice sound effects, which are all voices of the creators of Waste.

## Music

Clark Morse and Adam Brennecke using the Reason sound creation application created the soundtracks in the game.  Each of the soundtracks is encoded using the Ogg Vorbis file format.  Soundtracks play continuously in a looping fashion once the game reaches the main menu.  The streaming soundtracks are loaded when they are needed in real-time while the previous sound soundtrack is swapped out to make room for the new one.  The soundtracks are loaded and played using the FMod sound library.

# User Interface

## Menu System

The menu system is a basic point-and-click interface with multiple menu screens with buttons that link them together.  Each different screen is a derived from a base menuscreen class which handles all the basic functionality of drawing and loading buttons and textfields.  There is also a filewindow class used by the menuscreens for loading files from a particular directory on the hard drive.  All the menuscreens are contained within a menu class which handles loading, drawing, and updating the screens with a single call.

## Heads Up Display (HUD)

The HUD includes a viewport through which the user sees the game, a minimap with an overview of the entire map, a resourcemeter, which displays the player’s food, gold, and fame, a selection window which displays a summary of selected units, and a command window, which shows available commands for the selected units.  User can interact with units through the viewport with the mouse and keyboard, and he can scroll the viewport by using arrow keys or moving the mouse to the edges of the screen.  The user can click on buttons in the command window to give commands to the selected units.  The user can click on the minimap to scroll the viewport or specify locations for commands given to units.  The user can click on the selection window to select a specific unit out of the list of selected units.

# Installer

## Installation Engine

We are using InstallShield for Visual C++ 6.0 to install WASTE.

## Installation Choices

The user has the options to install the program to the directory that they desire, and they can choose where to create program folders in their start menu for the game’s shortcuts.

## What Happens

The user starts up the setup.exe file provided on their CD.  The setup program then launches and allows the user to select the directory of installation and the program folder group to assign shortcuts to.  The game installs to the user’s hard drive and the setup notifies the user upon completion of the installation.  After this, the installer ends.

## Uninstaller

The uninstaller gets launched from control panel add/remove programs.  When uninstall is initiated, Waste and it’s game components are removed from the user’s hard drive.  Any files created at run time are not removed, only those files that were installed by InstallShield are removed.

## Un-installation Choices

The user has no un-installation choices as the version of InstallShield provided does not allow for it.